LEO CLUB OF COLOMBO
(HOST)

Website Redesign and Modernization

Software Requirements Specification (SRS)

| Document version | 1.0 |
| --- | --- |
| Prepared for | Leo Club of Colombo (HOST) |
| Prepared by | Buddika A. Silva |
| Date | 24 October 2026 |

Design principle: preserve every existing content item and working function while completely transforming the user experience.

# Document Control

| Item | Details |
| --- | --- |
| Purpose | Defines the full business, functional, design, technical, migration, testing, and acceptance requirements for redesigning the existing website. |
| Primary constraint | Existing content shall not be rewritten, removed, shortened, or materially altered unless separately approved in writing. |
| Functional constraint | Existing contact, email, notification, form submission, link, and integration behaviour shall continue to work exactly as it does before redesign. |
| Input required before implementation | Current production URL, source repository or CMS access, hosting/deployment access, email service details, brand assets, analytics access, and an approved content inventory. |
| Intended readers | Club leadership, project owner, UI/UX designer, development team, AI development tool, QA tester, hosting administrator, and future maintainers. |

# Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 24 Oct 2026 | Buddika A. Silva | Initial SRS for complete UI/UX modernization with strict content and functional parity. |

# Approval Record

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Project Owner | Buddika A. Silva | Pending |  |
| Club President / Authorized Approver |  | Pending |  |
| Development Lead / AI Operator |  | Pending |  |
| QA Approver |  | Pending |  |

# Contents

1. Introduction

2. Product Vision and Success Criteria

3. Stakeholders and User Groups

4. Scope

5. Current-Site Discovery and Content Preservation

6. Information Architecture

7. UI/UX and Visual Design Requirements

8. Functional Requirements

9. Contact, Form, and Email Requirements

10. Content Management Requirements

11. Non-Functional Requirements

12. Data, Integration, and Technical Requirements

13. Content Migration and Functional Parity

14. Testing and Quality Assurance

15. Deployment, Rollback, and Handover

16. Acceptance Criteria

17. Constraints, Assumptions, and Risks

18. Future Enhancements

Appendix A: AI Development Master Prompt

Appendix B: Pre-Launch Checklist

Appendix C: Placeholders to Complete

# 1. Introduction

# 1.1 Purpose

This SRS defines the requirements for rebuilding the existing Leo Club of Colombo (HOST) website into a distinctive, premium, accessible, responsive, and maintainable digital platform. The project is a redesign and modernization initiative, not a content-rewriting exercise. The new website must retain the exact current content and preserve all existing working behaviours, especially contact forms, email routing, notifications, links, and user-facing confirmation messages.

# 1.2 Design Intent

Create an interface that remains visually credible and technically maintainable for at least five years.

Reflect the club’s heritage, service, leadership, youthfulness, and community impact without looking generic or template-based.

Organize information into clear, well-separated sections using modern navigation, cards, tabs, filters, timelines, galleries, and page layouts where appropriate.

Prioritize clarity, emotional impact, speed, accessibility, and mobile usability equally.

Add new supporting elements only when they improve presentation or usability and do not replace, contradict, or alter existing content.

# 1.3 Definitions

| Term | Definition |
| --- | --- |
| Existing content | All current text, headings, labels, media, documents, links, metadata, contact details, project information, and notices on the production website. |
| Functional parity | The redesigned website produces the same successful business outcome as the current website for every preserved function. |
| Protected function | Any existing form, email workflow, backend process, integration, downloadable resource, link, validation, or notification that must not be broken. |
| Content inventory | A verified register of every page, content block, asset, file, link, form, route, recipient, and metadata item on the current website. |
| Golden baseline | Evidence captured from the current production site before modification, used for side-by-side verification. |
| CMS | Content management system used by authorized administrators to manage website data without editing source code. |

# 2. Product Vision and Success Criteria

# 2.1 Vision Statement

The website shall serve as the digital home of Leo Club of Colombo (HOST): authoritative in its history, energetic in its presentation, trustworthy for partners, inviting to future members, and easy for club administrators to maintain.

# 2.2 Measurable Success Criteria

100% of approved existing content is accounted for in the migration register.

100% of protected forms, email routes, confirmation messages, links, and integrations pass parity testing.

No critical or high-severity accessibility, security, responsive-layout, or functional defects remain at launch.

Core pages achieve an agreed performance target and remain usable on current mobile, tablet, and desktop browsers.

Authorized administrators can update common content types without developer support.

The delivered design system, components, documentation, and codebase support continued use and incremental updates for a minimum target period of five years.

# 3. Stakeholders and User Groups

| Group | Primary needs |
| --- | --- |
| Public visitors | Understand the club, its work, history, achievements, and how to contact or engage. |
| Prospective members | Learn membership benefits, eligibility, joining process, and submit an inquiry. |
| Partners and sponsors | Assess credibility, impact, active projects, partnership opportunities, and contact routes. |
| Current members | View current leadership, events, news, resources, and club updates. |
| Alumni and past leaders | Access historical records, milestones, galleries, and past leadership information. |
| Website administrators | Safely manage content, media, projects, events, galleries, and leadership records. |
| Club leadership | Approve content, monitor quality, protect brand integrity, and verify communications. |
| Developers and maintainers | Operate a documented, modular, secure, testable, and deployable system. |

# 4. Scope

# 4.1 In Scope

Full UI/UX redesign of all existing public-facing pages and states.

Responsive navigation, page templates, design system, components, animations, and accessibility improvements.

Migration and presentation of all current content without unauthorized alteration.

Preservation and testing of all current forms, email workflows, validations, notifications, redirects, downloads, and integrations.

Improved information architecture, searchability, filtering, categorization, and content discovery.

CMS or maintainable admin capability for recurring content, where supported by the existing solution or approved architecture.

Performance, SEO, accessibility, security, analytics, testing, deployment, backup, rollback, and documentation.

# 4.2 Out of Scope Unless Separately Approved

Rewriting historical or official content.

Changing contact recipients, email providers, domain records, or backend business rules.

Deleting pages, assets, forms, files, or records because they appear outdated.

Replacing the existing backend solely for design convenience.

Paid third-party services, new membership systems, payment gateways, mobile applications, or member portals.

Major rebranding, logo alteration, or changes to official Leo/Lions identity assets.

# 5. Current-Site Discovery and Content Preservation

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| DISC-001 | Must | Automated and Manual Inventory | Functional test |

Before redesign work begins, the team shall crawl and manually review the current website and create a complete inventory of routes, page titles, headings, paragraphs, images, alt text, videos, downloadable files, forms, field names, validation, messages, recipients, links, redirects, scripts, metadata, structured data, and integrations.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| DISC-002 | Must | Immutable Content Baseline | Functional test |

The implementation shall retain a read-only export or snapshot of the current site and a normalized content inventory for comparison throughout development.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| DISC-003 | Must | No Silent Changes | Functional test |

No existing wording, spelling, date, name, role, contact detail, historical statement, or media item shall be changed, omitted, combined, summarized, or corrected without written approval and a recorded change entry.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| DISC-004 | Must | Traceability | Functional test |

Every existing content item and protected function shall map to a destination component or page in a migration and parity matrix.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| DISC-005 | Must | Unknown Behaviour | Functional test |

If any existing behaviour is unclear, the developer shall preserve it, document the uncertainty, and avoid guessing or replacing it until the owner provides direction.

# 6. Information Architecture

The final navigation must be based on the verified current-site inventory. The following is a recommended organizational model and may be expanded without removing any current route or content.

| Primary area | Recommended sub-areas / patterns |
| --- | --- |
| Home | Hero, introduction, impact highlights, featured projects, upcoming events, latest news, leadership spotlight, heritage teaser, partners, social/contact call-to-action. |
| About | Club overview, history, mission, vision, values, milestones, Leo/Lions relationship, awards, past leadership. |
| Leadership | Current board, executive committee, directors, member profiles, past boards, archive filters. |
| Projects | Ongoing, completed, signature, community, environment, youth, fundraising, international and other existing categories. |
| News & Events | Announcements, upcoming events, completed events, event details, calendars or filters where appropriate. |
| Gallery | Photo albums, video gallery, project/event grouping, accessible lightbox. |
| Membership | Benefits, eligibility, process, FAQs, existing joining information, inquiry action. |
| Partners | Existing partner/sponsor content, recognition, collaboration routes. |
| Contact | Existing contact details, social links, location information, protected forms and notices. |
| Legal / Utility | Privacy, terms, accessibility, sitemap, search, error pages, cookie controls if applicable. |

# 7. UI/UX and Visual Design Requirements

# 7.1 Creative Direction

Use a “Heritage Meets Modern Service” direction: refined, confident, human, energetic, and community-focused.

Avoid generic corporate templates, excessive gradients, visual clutter, childish styling, or short-lived novelty effects.

Use official club and parent-organization brand assets correctly; do not redraw or distort logos.

Use a restrained, accessible colour system with a strong primary colour, warm heritage accent, neutral backgrounds, and clear semantic status colours.

Pair a distinctive display typeface with a highly readable interface/body typeface, using local fallbacks and performance-safe loading.

Use authentic club photography wherever available. Decorative assets must support, not overpower, the club content.

# 7.2 Layout and Components

Provide clear section boundaries through spacing, tonal backgrounds, dividers, image transitions, and deliberate rhythm.

Use tabs only for related content where users reasonably expect in-place switching; tabs must be accessible, keyboard operable, and responsive.

Use cards with consistent hierarchy for projects, events, news, leadership, and galleries.

Use timelines for history and milestones, with an equivalent accessible linear view.

Use elegant filters for large archives without hiding content from search engines or keyboard users.

Use subtle micro-interactions and page transitions. Respect reduced-motion preferences and never block access during animation.

Avoid carousels for essential information unless users have accessible controls and all items remain reachable.

Do not place critical text inside images.

# 7.3 Responsive Behaviour

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| UX-001 | Must | Mobile-First Responsiveness | Functional test |

All pages and components shall work from 320 CSS pixels upward without horizontal page scrolling, content clipping, overlapping, or inaccessible controls.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| UX-002 | Must | Navigation Adaptation | Functional test |

Desktop navigation may use a mega menu or structured dropdowns; mobile navigation shall provide clear nesting, focus management, escape behaviour, and visible current-page indication.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| UX-003 | Must | Touch Targets | Functional test |

Interactive targets shall be sufficiently large and spaced for touch use, including menus, tabs, filters, galleries, and form controls.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| UX-004 | Must | Design System | Functional test |

The project shall define reusable tokens for colours, type scales, spacing, radii, shadows, borders, breakpoints, motion, container widths, and component states.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| UX-005 | Must | Complete UI States | Functional test |

Every interactive component shall provide default, hover, focus, active, selected, disabled, loading, empty, success, warning, and error states as relevant.

# 8. Functional Requirements

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-001 | Must | Global Navigation | Functional test |

Provide consistent global navigation, breadcrumb support where useful, active-state indication, and a structured footer containing all existing required links and contact information.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-002 | Must | Home Page | Functional test |

Present existing home-page content in a premium modular layout and surface approved highlights without replacing or altering source content.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-003 | Must | About and History | Functional test |

Present existing history and institutional information through readable sections, milestone patterns, timelines, or archives while retaining the complete original text.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-004 | Must | Leadership Directory | Functional test |

Display leadership and board information using reusable profile components, preserving names, roles, images, terms, and biographies exactly as recorded.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-005 | Must | Project Catalogue | Functional test |

Provide project listing and detail views with existing categories and information, plus approved filters, tags, related content, and featured states.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-006 | Must | Events | Functional test |

Provide upcoming and completed event listings and details using all existing event data and links.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-007 | Must | News and Announcements | Functional test |

Provide searchable or filterable news listing and article pages using existing content and metadata.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-008 | Must | Gallery | Functional test |

Provide accessible photo/video album browsing, captions, keyboard controls, image optimization, and responsive presentation.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-009 | Must | Site Search | Functional test |

If technically feasible, provide site-wide search across public textual content with useful empty and no-result states.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-010 | Must | Downloads | Functional test |

Preserve all existing download links, file names, file types, access rules, and user-visible labels unless approved otherwise.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-011 | Must | Social Links | Functional test |

Preserve all existing social profile links and approved sharing actions; external links shall be clearly handled.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-012 | Must | Error Pages | Functional test |

Provide branded 404 and safe generic error pages with navigation back to useful content.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-013 | Must | URL Preservation | Functional test |

Preserve existing public URLs where possible. Any changed URL shall have a documented permanent redirect from its previous address.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-014 | Must | Analytics | Functional test |

Preserve existing analytics/measurement where lawful and configured, or provide an approved equivalent without exposing personal data.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-015 | Must | Admin Editing | Functional test |

Where a CMS exists or is approved, authorized users shall manage recurring content types through validated, role-appropriate interfaces.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| FR-016 | Must | Accessibility Controls | Functional test |

All functions shall be usable by keyboard and assistive technology, with visible focus, semantic labels, and meaningful announcements.

# 9. Contact, Form, and Email Requirements

This section is launch-critical. Form and email behaviour shall be treated as protected production functionality, not redesigned logic.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-001 | Launch blocker | Exact Routing Preservation | End-to-end delivery test |

Each existing form shall continue sending to the same recipient address or backend destination, including CC/BCC, reply-to, subject format, and routing rules, unless a separately approved change is documented.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-002 | Launch blocker | Field Preservation | End-to-end delivery test |

Existing field names, required/optional rules, acceptable values, consent text, attachments, and hidden routing fields shall be preserved.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-003 | Launch blocker | Validation Parity | End-to-end delivery test |

Existing server-side validation shall remain effective. Client-side validation may be improved but shall not replace server-side validation.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-004 | Launch blocker | Status Messages | End-to-end delivery test |

Existing success, failure, validation, autoresponder, and confirmation behaviour shall remain semantically and operationally equivalent.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-005 | Launch blocker | Sender Safety | End-to-end delivery test |

The solution shall use authenticated and domain-appropriate sending to avoid spoofing, deliverability issues, and exposing credentials in client-side code.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-006 | Launch blocker | Spam Protection | End-to-end delivery test |

Preserve or strengthen existing anti-spam and abuse protection without preventing legitimate submissions or introducing inaccessible challenges.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-007 | Launch blocker | Failure Handling | End-to-end delivery test |

A failed delivery shall not be shown to the visitor as successful. Failures shall be logged safely and handled with an actionable user message that does not expose system details.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-008 | Launch blocker | Privacy | End-to-end delivery test |

Form data shall be collected, transmitted, stored, retained, and removed according to applicable policy and only for its intended purpose.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-009 | Launch blocker | End-to-End Test | End-to-end delivery test |

Before launch, each form shall be tested from every supported environment through actual delivery and receipt, including spam-folder verification and replies where applicable.

| Requirement | Priority | Title | Verification |
| --- | --- | --- | --- |
| MAIL-010 | Launch blocker | Secret Management | End-to-end delivery test |

API keys, SMTP credentials, tokens, and webhook secrets shall be stored only in server-side environment configuration or an approved secret store.

# 10. Content Management Requirements

Define reusable content models for pages, projects, events, news, people/leadership, galleries, partners, downloads, FAQs, and site settings where applicable.

Allow safe drafts, previews, scheduling or publishing controls where supported.

Restrict administrative functions by role and apply strong authentication to the administration area.

Validate required fields, dates, routes, images, alt text, and link formats.

Prevent accidental deletion through confirmation, soft-delete, version history, export, or backup where feasible.

Keep presentation logic separate from content so future visual changes do not require rewriting stored information.

Document how non-technical administrators perform common updates and restore previous content.

# 11. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Optimize images, fonts, scripts, styles, caching, and loading order. Avoid unnecessary JavaScript and layout shifts. Define performance budgets after baseline measurement. |
| Availability | The production website shall recover gracefully from routine deployment or service failures and shall have a documented restore/rollback process. |
| Accessibility | Target WCAG 2.2 Level AA for public experiences, including keyboard use, focus order, contrast, forms, landmarks, labels, error identification, media alternatives, and reduced motion. |
| Security | Apply secure transport, input validation, output encoding, least privilege, dependency management, secret protection, secure headers, logging, and abuse prevention. |
| Privacy | Collect only necessary personal data, clearly disclose its purpose, and avoid exposing contact submissions or administrator information. |
| SEO | Preserve indexable content, titles, descriptions, canonical URLs, heading hierarchy, alt text, structured data where relevant, sitemap, robots controls, and redirects. |
| Compatibility | Support current stable versions of major browsers on common mobile and desktop platforms. Define the exact support matrix before user acceptance testing. |
| Maintainability | Use modular components, documented conventions, linting/formatting, source control, environment configuration, and reproducible builds. |
| Scalability | Content lists, media, routes, and archives shall grow without redesigning the entire interface or causing unbounded page load. |
| Localization readiness | Structure UI strings and layout so additional languages can be supported later, even if only one language is launched initially. |
| Observability | Capture actionable server-side errors and delivery failures without logging secrets or unnecessary personal data. |
| Sustainability | Prefer efficient media formats, sensible asset sizes, low-dependency components, and durable design choices. |

# 12. Data, Integration, and Technical Requirements

The final framework and architecture shall be selected only after auditing the current platform, hosting, CMS, backend, forms, and maintainers’ capabilities.

Do not migrate platforms solely because an AI tool defaults to a particular framework.

Use source control with separate development/staging and production workflows.

Keep environment-specific values outside source code and document required variables using non-secret examples.

Preserve or safely migrate existing databases, media stores, forms, webhooks, analytics, maps, embeds, and external services.

Use semantic HTML as the default foundation. Client-side rendering shall not make essential content or forms unavailable.

Implement image processing and responsive delivery without losing original master assets.

Provide a machine-readable route map and redirect configuration where URLs change.

Ensure third-party libraries have clear value, active maintenance, and acceptable licensing.

Avoid vendor lock-in for core content where practical; provide content and configuration export instructions.

# 13. Content Migration and Functional Parity

# 13.1 Required Migration Register

| Field | Required record |
| --- | --- |
| Source | Original URL, content ID, or location. |
| Item type | Page, section, image, file, form, email route, script, metadata, redirect, integration, or other. |
| Original value | Exact extracted source value or reference to immutable snapshot. |
| Destination | New route and component/content model. |
| Transformation | Presentation-only change, optimization, approved correction, or none. |
| Verification | Automated diff, visual comparison, link test, delivery test, manual approval, or combination. |
| Status | Not started, migrated, verified, exception approved, or blocked. |
| Owner / evidence | Responsible person and link/reference to proof. |

# 13.2 Parity Rules

A visual redesign is permitted; a semantic change is not permitted without approval.

Image optimization may create derivatives, but original assets shall be retained and correct cropping must be verified.

Whitespace, typography, grouping, and component placement may change while the exact source information remains present.

Duplicate content may be reorganized only if all existing routes and intended contexts remain supported.

Broken existing links or outdated facts shall be reported, not silently “fixed.” Approved corrections must be listed in the change log.

Every exception requires owner approval before production release.

# 14. Testing and Quality Assurance

| Test stream | Minimum coverage |
| --- | --- |
| Inventory reconciliation | Every baseline item mapped, migrated, and verified. |
| Functional testing | Navigation, search, filters, tabs, modals, galleries, downloads, forms, errors, and external links. |
| Email testing | Each route, field, recipient, reply-to, subject, autoresponse, success/failure state, spam protection, and real delivery. |
| Responsive testing | Small mobile, large mobile, tablet, laptop, desktop, zoom, portrait, landscape, and long-content cases. |
| Accessibility testing | Automated scan plus manual keyboard, focus, screen-reader smoke tests, contrast, forms, landmarks, headings, and reduced motion. |
| Performance testing | Core templates on representative mobile and desktop conditions; images, fonts, scripts, caching, and layout shifts. |
| Security testing | Input handling, permissions, secrets, headers, dependencies, form abuse, error exposure, and administrative access. |
| SEO testing | Titles, descriptions, canonical tags, headings, indexability, sitemap, robots, structured data, broken links, and redirects. |
| Browser testing | Approved current browser/device matrix. |
| Visual regression | Comparison of approved design and implemented pages at defined viewports. |
| User acceptance | Scenario-based review by authorized club stakeholders on staging. |

# 14.1 Defect Severity

| Severity | Definition | Launch rule |
| --- | --- | --- |
| Critical | Data exposure/loss, security compromise, site unusable, or protected communication fails. | Must be resolved. |
| High | Major page/function unavailable, incorrect content, broken mobile layout, or accessibility blocker. | Must be resolved. |
| Medium | Important usability or visual issue with a practical workaround. | Resolve or formally accept with plan. |
| Low | Minor cosmetic or non-blocking issue. | May be tracked post-launch if approved. |

# 15. Deployment, Rollback, and Handover

Use a staging environment that mirrors production sufficiently for end-to-end testing.

Back up the current site, database, media, configuration, forms, and DNS-related records before production change.

Prepare a deployment runbook, owner list, maintenance window, health checks, and communication plan.

Prepare and test a rollback method with clear decision thresholds.

Following launch, verify key pages, forms, email receipt, redirects, analytics, certificates, robots controls, and error logs.

Provide source code, dependencies, build/deployment instructions, environment-variable guide, content model, admin guide, form/email routing map, test evidence, known issues, licenses, backup/restore guide, and maintenance recommendations.

Do not leave the club dependent on undocumented AI-generated code or an unavailable personal account.

# 16. Acceptance Criteria

| ID | Acceptance condition |
| --- | --- |
| AC-01 | All existing public content is present or has an explicitly approved exception. |
| AC-02 | All protected forms and email workflows pass documented end-to-end tests. |
| AC-03 | All existing important URLs work or redirect correctly. |
| AC-04 | No critical or high-severity defects remain. |
| AC-05 | The site is fully usable at 320px width and approved desktop widths. |
| AC-06 | Keyboard navigation, focus, labels, form errors, contrast, and reduced-motion behaviour pass review. |
| AC-07 | The design is approved as unique, polished, consistent, and aligned with the club’s heritage and current identity. |
| AC-08 | Performance, SEO, security, link, and browser checks meet the agreed release thresholds. |
| AC-09 | Administrators can complete the agreed routine content-management scenarios. |
| AC-10 | Backups, rollback, deployment, source, documentation, and ownership handover are complete. |
| AC-11 | The authorized club approver signs the migration/parity register and production release. |

# 17. Constraints, Assumptions, and Risks

# 17.1 Constraints

Existing content and functional behaviour are protected.

The current platform and integrations are not yet documented in this SRS.

Official identity assets and organizational policies must be respected.

Time and cost estimates cannot be finalized until discovery and technical audit are complete.

# 17.2 Assumptions

The club will provide lawful access to current source, hosting, CMS, analytics, email/form configuration, and media.

An authorized person will approve content exceptions and the final release.

Existing third-party services remain available and transferable or have approved replacements.

# 17.3 Key Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Hidden form/email dependencies | Redesign appears complete but messages fail. | Capture network/backend behaviour, recipients, authentication, and real delivery evidence before changes. |
| AI changes or invents content | Official history or names become inaccurate. | Use inventory-driven migration, immutable source, explicit no-rewrite rules, and content diff review. |
| Platform replacement breaks integrations | Loss of functions, SEO, or data. | Audit first, preserve architecture where suitable, prototype risky integrations, and maintain rollback. |
| Over-designed interface harms usability | Slow, confusing, inaccessible experience. | Use performance budgets, accessible components, reduced motion, usability review, and restrained visual system. |
| Missing ownership after launch | Site becomes outdated or insecure. | Provide admin training, repository ownership, documentation, maintenance calendar, and credential handover. |
| Unlicensed assets or dependencies | Legal/reputational risk. | Maintain an asset and dependency license register; use approved assets only. |
| Long-term design decay | Inconsistent future pages. | Deliver design tokens, component library, content models, and governance rules. |

# 18. Future Enhancements

The following may be considered after the protected redesign scope is accepted: multilingual content, member login, volunteer registration, sponsor portal, donations/payments, event registration, project impact dashboards, advanced social integrations, newsletter automation, and a structured alumni archive. These shall not be silently included in the initial build if they introduce new data, cost, risk, or approval needs.

# Appendix A: AI Development Master Prompt

Copy the prompt below into the development AI tool together with this SRS. Replace only the bracketed placeholders. Attach the current site source/export, screenshots, brand assets, and content inventory whenever the tool supports file uploads.

You are the senior product designer, UX architect, full-stack engineer, accessibility specialist, QA engineer, and migration lead for the Leo Club of Colombo (HOST) website redesign. PRIMARY OBJECTIVE Rebuild the existing website into a premium, distinctive, modern, responsive, accessible, and long-term maintainable website suitable for at least the next five years. The visual experience must feel unique and carefully designed, with excellent spacing, hierarchy, section separation, navigation, tabs, cards, timelines, galleries, and subtle interactions where appropriate. NON-NEGOTIABLE PRESERVATION RULE This is a redesign, not a content rewrite. Preserve the exact existing content and the exact working behaviour of the current website. Do not delete, shorten, summarize, paraphrase, correct, combine, rename, or invent replacements for existing text, names, dates, roles, history, contact information, images, files, labels, links, metadata, routes, forms, validation, recipients, reply-to behaviour, subject lines, autoresponders, confirmation messages, notifications, integrations, or downloads unless an approved change is explicitly supplied. New supporting content may be proposed, but it must be clearly marked as new and must not replace existing content. INPUTS - Current production URL: [CURRENT_WEBSITE_URL] - Source repository or source package: [SOURCE_LOCATION] - Current platform/CMS/framework: [CURRENT_PLATFORM_OR_UNKNOWN] - Hosting/deployment target: [HOSTING_TARGET_OR_UNKNOWN] - Existing email/form service: [EMAIL_SERVICE_OR_UNKNOWN] - Official brand assets: [BRAND_ASSET_LOCATION] - Approved content inventory: [INVENTORY_LOCATION_OR_TO_BE_CREATED] - SRS: attached Leo Club of Colombo (HOST) Website Redesign SRS, Version 1.0 MANDATORY WORKFLOW 1. Audit before coding. Crawl and manually inspect every available page, route, content block, image, file, link, form, field, validation rule, status message, recipient, integration, script, metadata item, redirect, and responsive state. 2. Create a content and functional parity matrix. Map every source item to its destination. Flag uncertainty instead of guessing. 3. Capture a golden baseline of the current forms and email behaviour before changing any UI or backend code. 4. Propose the information architecture and design system based on the real inventory. Do not force the content into a generic template. 5. Build reusable, semantic, accessible, responsive components and preserve the existing backend and integrations unless a migration is explicitly approved. 6. Implement all pages and states, including loading, empty, success, warning, validation, failure, 404, and reduced-motion behaviour. 7. Test every protected function end-to-end. A visual success message is not proof of email delivery. 8. Compare the final build against the inventory and baseline. Produce test evidence and a list of every approved exception. 9. Prepare staging, backup, deployment, rollback, documentation, credential/ownership handover, and post-launch health checks. DESIGN DIRECTION Use a “Heritage Meets Modern Service” concept. The site should feel refined, confident, community-focused, youthful without being childish, and credible to members, alumni, sponsors, partners, and the public. Use authentic club imagery, strong editorial typography, generous spacing, clear section rhythm, carefully designed cards, accessible tabs, elegant timelines, polished galleries, and restrained motion. Avoid generic AI gradients, excessive glass effects, crowded layouts, random decorative shapes, template-like sections, text embedded in images, auto-playing distractions, and animations that delay access to content. VISUAL AND UX QUALITY - Mobile-first from 320px upward with no horizontal page scrolling. - Provide excellent desktop, tablet, and mobile navigation. - Use a consistent design-token system for colour, typography, spacing, radius, border, shadow, motion, breakpoints, and container widths. - Build complete interactive states: default, hover, focus, active, selected, disabled, loading, empty, success, warning, and error. - Use tabs only when semantically appropriate and make them keyboard accessible. - Respect prefers-reduced-motion. - Do not hide essential content behind animation, hover, or client-side-only rendering. - Use official logos correctly and never distort or redraw them. CONTACT AND EMAIL PROTECTION Treat every existing form and email workflow as launch-critical. Preserve recipients, CC/BCC, reply-to, subject generation, field names, required rules, validation, hidden routing values, consent text, attachments, anti-spam behaviour, autoresponses, confirmations, and error handling. Keep all credentials server-side. Never expose SMTP credentials, API keys, tokens, or secrets in browser code. Test actual delivery and receipt from supported devices and browsers before launch. ENGINEERING QUALITY Use the current architecture when it is suitable. Do not replace the platform merely because another stack is easier to generate. Use semantic HTML, progressive enhancement, modular components, source control, environment variables, secure input/output handling, optimized media, caching, SEO-safe rendering, documented dependencies, and reproducible deployment. Avoid unnecessary packages. Preserve URLs; create permanent redirects for all approved route changes. ACCESSIBILITY, PERFORMANCE, SECURITY, AND SEO Target WCAG 2.2 AA. Include keyboard access, visible focus, appropriate semantics, labels, landmarks, heading order, contrast, error identification, alt text, captions/alternatives, and reduced motion. Optimize images, fonts, CSS, JavaScript, caching, and loading order. Protect forms and administration using least privilege, authentication, validation, encoding, secure headers, secret management, dependency review, and safe logs. Preserve and improve titles, descriptions, canonical URLs, sitemap, robots controls, structured data where relevant, alt text, and redirects. OUTPUTS REQUIRED A. Current-site audit and complete inventory. B. Functional parity matrix with source-to-destination mapping. C. Proposed sitemap and page/component architecture. D. Design direction, tokens, typography, colour system, spacing, component states, and responsive rules. E. Implementation plan identifying preserved backend functions and any risks. F. Complete production-quality implementation, not only a homepage mockup. G. Testing evidence for content, email delivery, forms, links, accessibility, responsiveness, performance, security, SEO, and supported browsers. H. Migration, backup, deployment, rollback, and post-launch checklist. I. Administrator guide, maintenance guide, environment-variable template without secrets, and ownership handover notes. J. List of proposed new additions kept separate from preserved content. STOP CONDITIONS Stop and ask for the missing input when a decision could alter content, recipients, official history, business rules, architecture, cost, privacy, or production behaviour. Do not fabricate missing content, recipient addresses, credentials, integrations, project data, leadership details, or historical information. DEFINITION OF DONE The project is done only when every existing content item is mapped and verified, every protected form/email operation passes real end-to-end testing, all important URLs work or redirect, no critical/high defects remain, the site is responsive and accessible, staging approval is recorded, rollback is ready, and source code plus documentation and ownership are fully handed over. Begin with the audit and parity matrix. Do not start by generating a generic homepage.

# Appendix B: Pre-Launch Checklist

☐  Current site backup completed and restorable.

☐  Content inventory is complete and signed off.

☐  All pages and assets are mapped in the migration register.

☐  All forms and email routes have baseline evidence.

☐  All protected workflows pass end-to-end delivery tests.

☐  Existing URLs are preserved or redirected.

☐  No unapproved content change exists.

☐  Responsive testing is complete.

☐  Accessibility review is complete.

☐  Performance, security, SEO, and link checks are complete.

☐  Analytics and consent behaviour are verified.

☐  Production secrets are configured safely.

☐  Staging approval is recorded.

☐  Deployment and rollback runbooks are ready.

☐  Source repository and administrative ownership are transferred.

☐  Admin and maintenance documentation is delivered.

☐  Post-launch health checks and monitoring owners are assigned.

# Appendix C: Placeholders to Complete

| Placeholder | Required value |
| --- | --- |
| [CURRENT_WEBSITE_URL] | Public URL of the existing website. |
| [SOURCE_LOCATION] | Repository, shared folder, archive, or CMS access method. |
| [CURRENT_PLATFORM_OR_UNKNOWN] | Technology/platform discovered during audit. |
| [HOSTING_TARGET_OR_UNKNOWN] | Current or approved future hosting environment. |
| [EMAIL_SERVICE_OR_UNKNOWN] | Existing backend, SMTP relay, API, plugin, or form service. |
| [BRAND_ASSET_LOCATION] | Approved logos, colours, fonts, photography, and brand guidance. |
| [INVENTORY_LOCATION_OR_TO_BE_CREATED] | Content and functional parity register location. |

END OF DOCUMENT